PROJECT RECORD

PSB OpenSpace Project

Meeting Minutes Log

Purpose: Use this document to keep a consistent record of project meetings, decisions, responsibilities, risks and follow-up work. The template is intended for the university team working on the OpenSpace-inspired robot and 360 capture frontend project.

# Meeting register

| No. | Date | Meeting type | Main topic | Chair | Meeting Minutes |
| --- | --- | --- | --- | --- | --- |
| 01 | 07 / Aug / 2026 | In-Person | Kick-off meeting | Dr., Julia | 4:00 PM – 4:30 PM |
| 02 | 12 /Aug / 2026 | In-Person | OpenSpace 360 camera demo | Dr., Julia | 5:00 PM – 6:00 PM |
| 03 |  |  |  |  | ☐ |
| 04 |  |  |  |  | ☐ |
| 05 |  |  |  |  | ☐ |
| 06 |  |  |  |  | ☐ |
| 07 |  |  |  |  | ☐ |
| 08 |  |  |  |  | ☐ |

Document owner:	Hein Myat Thu                     				                                                  	 Last updated: 12 / Aug / 2026

MEETING 01

Project Meeting Minutes

| Date | 07 / Aug / 2026 | Time | 4:00 PM – 4:30 PM |
| --- | --- | --- | --- |
| Location / platform | Stem Wing (MR4) | Meeting type | Kick-off / Project Briefing |
| Chair / facilitator | Dr., Julia | Minute-taker | Hein Myat Thu |

## Attendance

| Present | Hein Myat Thu, Min Hein Khant |
| --- | --- |
| Apologies / absent | N/A |

## Agenda and objectives

| 1 | Project briefing by Dr., Julia |
| --- | --- |
| 2 | Making enquiries about project, clarifying doubts |
| 3 | Assigning responsibility & building warm atmosphere between team members |

## Discussion notes

Project briefing, including project timeline, responsibility, and background of the providers

## Decisions made

| No. | Decision | Reason / evidence |
| --- | --- | --- |
| 1 | Made clear responsibility assigning | IT (Hein Myat Thu), Integration of Robotic and IT (Min Hein Khant) |
| 2 | To start working on frontend wireframe design | To do flexible initial wireframe design |

## Action items

| No. | Action | Owner | Due date | Status |
| --- | --- | --- | --- | --- |
| 1 | Initial Frontend Wireframe Design | Hein Myat Thu | Before next meeting | Completed |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |

## Risks, issues and questions to follow up

| Risk / issue / open question | Response or next step | Owner |
| --- | --- | --- |
| Does frontend wed design and functionality need to follow OpenSpace’s existing commercial website / mobile app? | We have full flexibility to design and develop our own frontend. | Hein Myat Thu |
| Do we have fully control of robot hardware/software? | Yes, we do. | Min Hein Khant |

## Next meeting

| Date / time | 12 / Aug / 2026 | Planned focus | Discussion upon provided API doc and project specification doc |
| --- | --- | --- | --- |

MEETING 02

Project Meeting Minutes

| Date | 12 / Aug / 2026 | Time | 5:00 PM – 6:00 PM |
| --- | --- | --- | --- |
| Location / platform | Stem Wing (MR4) | Meeting type | OpenSpace 360 camera demo |
| Chair / facilitator | Dr., Julia | Minute-taker | Hein Myat Thu |

## Attendance

| Present | Hein Myat Thu |
| --- | --- |
| Apologies / absent | N / A |

## Agenda and objectives

| 1 | To demo OpenSpace 360 camera and how it works |
| --- | --- |
| 2 |  |
| 3 |  |

## Discussion notes

Map the starting point, better come back to starting point, stop capture between floor changes, use Bluetooth to connect camera and phone, auto blur object / human, camera battery (9 hrs), adding field notes (which is done by human).

## Decisions made

| No. | Decision | Reason / evidence |
| --- | --- | --- |
| 1 | Just exploring and experiencing how 360 capturing works | N / A |
| 2 | When will API documentation receive? | Withing this week or next week |

## Action items

| No. | Action | Owner | Due date | Status |
| --- | --- | --- | --- | --- |
| 1 | To minimize the wireframe (just MVP) | Hein Myat Thu | Before next week | Not Started |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |

## Risks, issues and questions to follow up

| Risk / issue / open question | Response or next step | Owner |
| --- | --- | --- |
| To start capturing, we need to use OpenSpace app, so, are we using their app to capture and just implement a web portal to view captured images? Or are we implementing both? | Pending | Hein Myat Thu |

## Next meeting

| Date / time | 14 / Aug / 2026 | Planned focus | Welcome to OpenSpace IT platform team. |
| --- | --- | --- | --- |

MEETING 03

Project Meeting Minutes

| Date | 14 / Aug / 2026 | Time | 10:30 AM – 11:30 AM |
| --- | --- | --- | --- |
| Location / platform | Zoom (Online) | Meeting type | IT Team Welcome Meeting |
| Chair / facilitator | Dr., Julia | Minute-taker | Hein Myat Thu |

## Attendance

| Present | Hein Myat Thu, Min Hein Khant, Heng Boon Hui, Kenzo |
| --- | --- |
| Apologies / absent | N / A |

## Agenda and objectives

| 1 | To welcome team members and introduce each other |
| --- | --- |
| 2 |  |
| 3 |  |

## Discussion notes

Welcoming team members, introducing each other and getting to know individual’s strength

## Decisions made

| No. | Decision | Reason / evidence |
| --- | --- | --- |
| 1 | N/A |  |
| 2 | N/A |  |

## Action items

| No. | Action | Owner | Due date | Status |
| --- | --- | --- | --- | --- |
| 1 | N/A |  |  | Not started |
| 2 |  |  |  | Not started |
| 3 |  |  |  | Not started |
| 4 |  |  |  | Not started |

## Risks, issues and questions to follow up

| Risk / issue / open question | Response or next step | Owner |
| --- | --- | --- |
| N/A | - | - |

## Next meeting

| Date / time | N/A | Planned focus | N/A |
| --- | --- | --- | --- |

MEETING 04

Project Meeting Minutes

| Date | 17 / Aug / 2026 | Time | 3:00 PM – 3:30 PM |
| --- | --- | --- | --- |
| Location / platform | Zoom (Online) | Meeting type | AWS Integration Discussion |
| Chair / facilitator | Dr., Julia | Minute-taker | Hein Myat Thu |

## Attendance

| Present | Hein Myat Thu |
| --- | --- |
| Apologies / absent | N / A |

## Agenda and objectives

| 1 | To discuss AWS integration |
| --- | --- |
| 2 | To confirm project phase |
| 3 |  |

## Discussion notes

We have AWS support for IoT system. We will do project with 3 phases.

## Decisions made

| No. | Decision | Reason / evidence |
| --- | --- | --- |
| 1 | To do research about AWS services | N / A |
| 2 | Project will be implemented with 3 phases | N / A |

## Action items

| No. | Action | Owner | Due date | Status |
| --- | --- | --- | --- | --- |
| 1 | To update project specification | Hein Myat Thu | 20 / Aug / 2026 | Done |
| 2 | To update wireframe | Hein Myat Thu | 20 / Aug / 2026 | Done |
| 3 | To create project proposal | Hein Myat Thu | 20 / Aug / 2026 | Done |
| 4 |  |  |  | Not started |

## Risks, issues and questions to follow up

| Risk / issue / open question | Response or next step | Owner |
| --- | --- | --- |
| N/A | N/A |  |

## Next meeting

| Date / time | N/A | Planned focus | N/A |
| --- | --- | --- | --- |

MEETING 05

Project Meeting Minutes

| Date | 19 / Aug / 2026 | Time | 4:00 PM – 4:30 PM |
| --- | --- | --- | --- |
| Location / platform | Zoom (online) | Meeting type | Camera Model and Project Proposal Discussion |
| Chair / facilitator | Dr., Julia | Minute-taker | Hein Myat Thu |

## Attendance

| Present | Hein Myat Thu |
| --- | --- |
| Apologies / absent | N/A |

## Agenda and objectives

| 1 | Discuss previous project proposal and integration with camera and frontend |
| --- | --- |
| 2 |  |
| 3 |  |

## Discussion notes

Robot and camera is individual, robotic team will use OpenSpace app

## Decisions made

| No. | Decision | Reason / evidence |
| --- | --- | --- |
| 1 | Waiting for API documentation to make a finalized proposed design for OpenSpace | Since we haven’t got api documentation, we cannot clearly define some of the functionality |
| 2 |  |  |

## Action items

| No. | Action | Owner | Due date | Status |
| --- | --- | --- | --- | --- |
| 1 | Update Project Proposal | Hein Myat Thu | 23 / Aug / 2026 | Done |
| 2 |  |  |  | Not started |
| 3 |  |  |  | Not started |
| 4 |  |  |  | Not started |

## Risks, issues and questions to follow up

| Risk / issue / open question | Response or next step | Owner |
| --- | --- | --- |
| How shall we get the images from camera | Via Bluetooth, via raspberry pi, via USB | Dr., Julia / Hein Myat Thu |

## Next meeting

| Date / time | N / A | Planned focus | N / A |
| --- | --- | --- | --- |

MEETING 06

Project Meeting Minutes

| Date | 25 / Aug / 2026 | Time | 10:00 AM – 10:30 AM |
| --- | --- | --- | --- |
| Location / platform | Zoom (online) | Meeting type | Project Management |
| Chair / facilitator | Dr., Julia | Minute-taker | Hein Myat Thu |

## Attendance

| Present | Hein Myat Thu |
| --- | --- |
| Apologies / absent | N / A |

## Agenda and objectives

| 1 | Sharing project management tips |
| --- | --- |
| 2 |  |
| 3 |  |

## Discussion notes

We will have a separate OpenSpace project specification (where only possible deliverable or tasks included) and an internal technical development specification (where includes tasks that we want to explore or implement apart from MVP). OpenSpace will provide environment for psb in the sg cloud. API documentation will receive during this week.

## Decisions made

| No. | Decision | Reason / evidence |
| --- | --- | --- |
| 1 | N / A |  |
| 2 |  |  |

## Action items

| No. | Action | Owner | Due date | Status |
| --- | --- | --- | --- | --- |
| 1 | To make OpenSpace project specification sheet and Internal technical development specification sheet | Hein Myat Thu | 02 / Sep / 2026 | In progress |
| 2 |  |  |  | Not started |
| 3 |  |  |  | Not started |
| 4 |  |  |  | Not started |

## Risks, issues and questions to follow up

| Risk / issue / open question | Response or next step | Owner |
| --- | --- | --- |
| N / A |  |  |

## Next meeting

| Date / time | N / A | Planned focus | N / A |
| --- | --- | --- | --- |

MEETING 07

Project Meeting Minutes

| Date | 28 / Aug / 2026 | Time | 4:30 PM – 6:00 PM |
| --- | --- | --- | --- |
| Location / platform | MR 2 (Main Wing) | Meeting type | Discussion after receiving API documentation |
| Chair / facilitator | Dr., Julia | Minute-taker | Hein Myat Thu |

## Attendance

| Present | Hein Myat Thu |
| --- | --- |
| Apologies / absent | N / A |

## Agenda and objectives

| 1 | To define a way to get image from camera to frontend |
| --- | --- |
| 2 | To clarify doubt upon API documentation |

## Discussion notes

We will get images from camera via Bluetooth.

## Decisions made

| No. | Decision | Reason / evidence |
| --- | --- | --- |
| 1 | To get images from camera via Bluetooth. | Starts with simple MVP approach |
| 2 | To prepare questions for OpenSpace in upcoming meeting to clarify doubts. | N / A |

## Action items

| No. | Action | Owner | Due date | Status |
| --- | --- | --- | --- | --- |
| 1 | Preparing questions | Hein Myat Thu | 31 / Aug / 2026 | Done |
| 2 | Updating wireframe | Hein Myat Thu | 31 / Aug / 2026 | Done |

## Risks, issues and questions to follow up

| Risk / issue / open question | Response or next step | Owner |
| --- | --- | --- |
| ⁠The upload API requires a ⁠ siteId ⁠ and ⁠ sheetId ⁠. How can we retrieve the available OpenSpace projects, sheets and floor-plan images for display in our frontend? | Pending | Hein Myat Thu |
| Should a Project Admin upload the floor plans through the OpenSpace web portal first, or should our PSB frontend include a floor-plan upload function? | Pending | Hein Myat Thu |
| ⁠Is checking ⁠ pendingCaptures ⁠ the intended way to monitor processing? Does the capture disappearing from that list confirm that processing is complete? | Pending | Hein Myat Thu |
| Will OpenSpace provide a dedicated machine account for API authentication? | Pending | Hein Myat Thu |
| Can the capture-upload API be called securely through a serverless function such as AWS Lambda, or does OpenSpace recommend another integration approach? | Pending | Hein Myat Thu |

## Next meeting

| Date / time | 01 / Sep / 2026 | Planned focus | To present proposed plan to OpenSpace and clarify doubts |
| --- | --- | --- | --- |

MEETING 08

Project Meeting Minutes

| Date |  | Time |  |
| --- | --- | --- | --- |
| Location / platform |  | Meeting type | Team / Lecturer / Partner |
| Chair / facilitator |  | Minute-taker |  |

## Attendance

| Present |  |
| --- | --- |
| Apologies / absent |  |

## Agenda and objectives

| 1 |  |
| --- | --- |
| 2 |  |
| 3 |  |

## Discussion notes

Summarise progress, research or design discussion, feedback received, technical questions and any OpenSpace / robot API dependencies. ________________________________________________________________________________ ________________________________________________________________________________ ________________________________________________________________________________ ________________________________________________________________________________

## Decisions made

| No. | Decision | Reason / evidence |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |

## Action items

| No. | Action | Owner | Due date | Status |
| --- | --- | --- | --- | --- |
| 1 |  |  |  | Not started |
| 2 |  |  |  | Not started |
| 3 |  |  |  | Not started |
| 4 |  |  |  | Not started |

## Risks, issues and questions to follow up

| Risk / issue / open question | Response or next step | Owner |
| --- | --- | --- |

## Next meeting

| Date / time |  | Planned focus |  |
| --- | --- | --- | --- |